GenRays Human Resource Information System Implementation

Project Communication Plan

GenRays

Date

Note: All columns and rows of the template must be complete. Include information for internal and external stakeholders.

| Document | Author or Originator | Required Date or Frequency | Key Internal/ External Stakeholders | Action Required (I,C,A) | Comments |
| --- | --- | --- | --- | --- | --- |
| Project Initiation Plan | Project Team | During the Project Kick-off meeting | Project Sponsor, Project Team, Project Manager, Employees | Informing | Initiation plan informs the stakeholders about the intended project, resources needed, cost projections, constraints, deliverables and stakeholders analysis. It gives the stakeholders a glimpse of the project |
| Project Charter | Project Manager/Project Team | During the Project Kick-off meeting | Project Sponsor, Project Team, Project Manager, Employees, Potential Vendors, Regulatory Authorities | Informing Review, comments, and Approval | When approved, the project charter authorizes the project and gives the project manager mandate to engage resources in the commencement of the project. |
| Progress status reports | Project manager | Weekly | Project manager, the project team | informing | These reports can be issued weekly, daily or monthly and serve the purpose of informing the stakeholders of the progress of the project |
| Minutes | Project Team leader | After every meeting | Stakeholders in the previous meeting | informing | They provide a recap on what was discussed in the previous meeting. |
| Agenda | Project Manager | Prior to every meeting | Stakeholders invited to the meeting | informing | They inform the parties to the meeting of what is expected to be discussed in the meeting |
| Actual Deliverables | Project team leaders submitted to project manager | During major meetings | Project Sponsor, Project Team, Project Manager, Employees | Informing, review, and comments | They inform the stakeholders of the progress and performance of the project to invite them for discussions, review, and comments |
| Project Budget | Team Members/project manager | Kick-off minute | Project Sponsor, Project Team, Project Manager, Employees | Informing Review, comments, and Approval | It informs the stakeholders of the projected expenditure and funding for the project |
| Schedule reports | Project manager | Kick-off minute | Project Sponsor, Project Team, Project Manager, Employees | informing | It informs the stakeholders of the project schedule |
| Risk reports | Project manager | Weekly | Project Sponsor, Project Team, Project Manager, Employees, Potential Vendors, Regulatory Authorities | Informing, review, and comments | It informs the stakeholders of the risks that the project faces. |
| Project closure and handover report | Project manager | Project closure meeting | Project contractors, project manager, project teams, employees among others | Informing Review, comments, and Approval | These reports give a detailed explanation of the project life cycle and its closure. It also details the process of handing over the project to the organization for independent management. |

Key: I: Information only; C: For review and comments; A: For review and approval